icaffeOS

Evolution Engine

Architecture Review & Refined Blueprint

| Date: | February 17, 2026 |
| --- | --- |
| Prepared for: | Ran Ben-Ri |
| SDK Version: | Phase 0 (Types + Sandbox) |
| Classification: | Internal / Technical |

# 1. Executive Summary

This document reviews the Evolution Engine architecture for icaffeOS and compares it against the actual codebase (v5.0.2) and the existing SDK in /sdk/. The goal is to identify gaps, risks, and missing infrastructure before the component itself is built.

Key finding: The SDK foundation is solid — typed interfaces, correlation IDs, audit logging, and a functional sandbox mock are all in place. However, several critical layers are missing between the SDK and the Evolution Engine spec: there is no component registry, no real rollback mechanism, no dependency graph, and the existing codebase uses a completely separate data-access pattern (direct Supabase + Zustand) that the SDK does not yet integrate with.

| Area | Risk | Status |
| --- | --- | --- |
| SDK Core (auth/db/ai) | LOW | Types + mocks ready, needs real auth bridge |
| Component Registry | CRITICAL | Does not exist — required for Visual Selection |
| Sandbox Runtime | HIGH | In-memory mock exists, no isolated render |
| Rollback & Versioning | CRITICAL | rollback_token defined but not implemented |
| Dexie Schema Stability | HIGH | 24 versions with gaps; evolution adds risk |
| State Mgmt Unification | MEDIUM | Zustand + 8 Contexts + Dexie + SDK = fragmented |
| Security (run_sql RPC) | CRITICAL | Raw SQL execution RPC exists in production |

# 2. What the SDK Already Provides

The SDK at /sdk/ establishes the right primitives for a platform-controlled data layer. Here is what each module delivers:

## 2.1 Types Layer (sdk/types/index.ts)

Well-defined TypeScript interfaces: ICaffeSDK (auth + db + ai), CommitResult with correlation_id and rollback_token, EmployeeProfile with role-based permissions, and PlatformLog for structured audit events. This is the contract — any Evolution app must go through these interfaces.

## 2.2 Core Implementations (sdk/core/)

CoreDB wraps Supabase with correlation-tracked queries and commits. Every write operation automatically logs a disclaimer and an audit trail entry. Batch operations are passed as a single upsert call, which leverages Supabase’s atomic guarantees for the batch.

CoreAuth is currently a stub returning mock data. This needs to bridge into the existing Maya authentication system (FaceScanner + PINPad) to become functional.

CoreAI is a placeholder for the Maya-Lite AI consultation endpoint. It should connect to the existing /api/maya/chat backend route.

## 2.3 Sandbox Layer (sdk/sandbox/)

The sandbox provides MockDB (in-memory store with basic CRUD), MockAuth (returns admin profile), and MockAI. The runInSandbox() function injects a mock SDK into a component — this is the right pattern for preview isolation, but it does not yet provide actual DOM rendering or Vite HMR integration.

# 3. Gap Analysis: Architecture Spec vs. Reality

The Evolution Engine architecture specifies five phases. Below is a detailed comparison of each phase against what currently exists in the codebase.

## 3.1 Context Synthesis (Phase 0)

Spec: "Use claude-code to index the current .tsx, .supabase/migrations, and dexie.js schemas."

Reality: This is an external-agent responsibility, not an in-app feature. The codebase has 60+ TSX components, 30+ Supabase migrations, and Dexie v24 with 30+ tables. No automated index or manifest exists. An agent would need to parse the file system every time.

Gap: A component-manifest.json should be auto-generated at build time (via Vite plugin) to map every component ID to its file path, Supabase tables it touches, and Dexie tables it reads/writes. Without this, the agent cannot do impact analysis without full codebase re-scanning.

## 3.2 Visual Selection (Phase 1)

Spec: "The user clicks a component in the icaffeOS UI. The system passes the Component ID and its source file path to the agent."

Reality: No component ID system exists. React components are standard function exports without unique identifiers. There is no click-to-inspect mechanism. The closest pattern is React DevTools, but that is a browser extension, not an in-app feature.

Gap: Two options to bridge this. Option A: a DevOverlay component (enabled only in dev mode) that renders a semi-transparent grid over the UI with component boundaries, using React’s __fiber internals to map back to source files. Option B: a simpler component registry where each screen self-registers with a unique ID at mount time. Option B is recommended because it is portable and doesn’t depend on React internals.

## 3.3 Action Plan (Phase A)

Spec: "The agent must output a JSON plan covering Impact Analysis, Database Requirements, and Security Audit."

Reality: This is the strongest part of the spec — the PLAN-BEFORE-CODE mandate is exactly right. However, the plan requires data that doesn’t exist yet:

- Impact Analysis requires a dependency graph. Currently, there is no way to know that changing menu_items affects KDS, POS, inventory, and onboarding screens without reading all 60+ components.

- Database Requirements are split across two systems: Supabase (130+ RPCs, 30+ tables) and Dexie (30+ local tables). The SDK’s CoreDB only wraps Supabase. It does not touch Dexie at all. Any evolution that affects offline behavior is invisible to the SDK.

- Security Audit mentions RLS, but the SDK’s CoreDB uses the standard Supabase client, not a service-role client. This means RLS is already enforced by Supabase. The real risk is the run_sql RPC which allows arbitrary SQL execution and should be removed or restricted to super_admin only.

## 3.4 Sandbox Implementation (Phase B)

Spec: "The agent writes the code to a temporary /evolution/[feature-name] branch."

Reality: The SDK sandbox provides in-memory data mocking, but "writing to a branch" implies git automation. No git integration exists in the app. The /sdk/sandbox/mockCore.ts provides an in-memory DB store that supports query and upsert — this is a solid foundation for data isolation, but it’s not connected to any component rendering pipeline.

Key gap: The sandbox needs a component isolation boundary — a React context provider that swaps the real SDK for the mock SDK at the subtree level. This way, a sandboxed component reads and writes to MockDB while the rest of the app uses the real CoreDB. Vite’s dynamic import with query parameters (import('./Component?sandbox=true')) could trigger the context swap.

## 3.5 Hot-Preview (Phase C)

Spec: "A Framer Motion-based Evolution Preview drawer opens, showing the live mutated component using data from the local Dexie.js mirror."

Reality: Framer Motion v10.18.0 is installed and used for route transitions and component animations. The drawer pattern exists in the MayaOverlay (400×520px). However, there is no dynamic component loader that can render an arbitrary component in isolation.

Gap: The Hot-Preview requires: (a) a Framer Motion <AnimatePresence> drawer shell, (b) a React.lazy() dynamic import pointed at the sandbox component, (c) the <SandboxProvider> wrapping the lazy component, and (d) error boundary isolation so a crashing preview doesn’t take down the main app. The Dexie data source is available — the sandbox just needs to prefill MockDB from Dexie before rendering.

# 4. Critical Issues to Resolve Before Building

## 4.1 Dual SDK Problem

The codebase has two separate SDK implementations that don’t know about each other. The first is frontend_source/src/lib/icaffeSDK.js (used by the Maya system for auth.logout, chat.send, timeClock methods). The second is /sdk/core/ (the new typed SDK with auth/db/ai interfaces). These must be unified. The new /sdk/ should become the canonical implementation, and the old icaffeSDK.js should be refactored to wrap it.

## 4.2 State Management Fragmentation

The app currently uses five layers of state management simultaneously: Zustand (global store with user, menu, cart, KDS state), 8+ React Context providers (Auth, Theme, Offline, Connection, Music, Maya), Dexie.js (30+ tables for offline-first), direct Supabase RPC calls (130+ functions), and the Redux Toolkit dependency in package.json. The SDK adds a sixth layer. Any Evolution Engine mutation needs to know which layer owns the data it’s changing — and currently there is no map for that.

## 4.3 Dexie Version Fragmentation

The Dexie schema has jumped from version 1 to version 24, with versions 8, 9, 10, 14, 16, 17, 18, 22, and 23 missing entirely. The offline_queue table was created in v2, dropped in v13, and recreated as offline_queue_v3 in v15. This fragility means any Evolution Engine feature that adds a new Dexie table must be extremely careful about version numbering and cannot dynamically add tables at runtime without a coordinated schema upgrade.

## 4.4 The run_sql Security Hole

A Supabase RPC function called run_sql exists in production. This allows arbitrary SQL execution from the client. If the Evolution Engine’s agent has access to this function, it could bypass RLS entirely and execute destructive operations. This must be either removed, restricted to super_admin + audit-logged, or moved to a SECURITY DEFINER function with a whitelist of allowed operations.

## 4.5 Missing Rollback Implementation

The SDK’s CommitResult includes a rollback_token field, which is excellent design intent. However, the actual implementation just returns the correlation_id as the token — there is no rollback(token) function, no undo log, and no way to reverse a commit. For the Evolution Engine to safely allow sandbox-to-production promotion, real rollback is essential. The sdk_audit_logs table stores old_data and new_data JSONB fields — these are the foundation for a rollback system.

# 5. Refined Architecture: Recommended Changes

Below is a revised architecture that builds on the existing SDK and addresses the gaps identified above. Changes are marked as  [NEW] or  [MODIFIED] relative to the original spec.

## 5.1 Component Registry

[NEW]  Create a Vite plugin (vite-plugin-evolution-registry) that runs at build time and generates evolution-manifest.json. Each component self-registers using a decorator-style comment at the top of the file:

// @evolution id="kds-main" tables=["orders","order_items"] dexie=["orders"]

The plugin parses these annotations and outputs a manifest mapping component IDs to file paths, database dependencies, and RPC usage. This eliminates the need for full codebase scanning during Context Synthesis.

## 5.2 Unified SDK Bridge

[MODIFIED]  Extend the SDK to include a DexieInterface alongside the existing DBInterface. The SDK should own both Supabase and Dexie access through a single contract. The existing icaffeSDK.js methods (auth.logout, chat.send, timeClock) should be migrated into the typed SDK as additional interfaces. The Zustand store should consume the SDK rather than making direct Supabase calls.

## 5.3 Sandbox with React Context Isolation

[MODIFIED]  Replace the current runInSandbox() function with a React context-based approach. Create a <EvolutionSandboxProvider> that wraps the preview component and provides the MockSDK via context. The provider prefills MockDB from the live Dexie tables, creating a snapshot-in-time for the preview. The sandboxed component cannot reach the real SDK because the context boundary intercepts all access.

## 5.4 Evolution Preview Drawer

[NEW]  Build the preview as a Framer Motion slide-out drawer (right side, 50% viewport width on desktop, full-width on tablet). The drawer uses React.lazy() to dynamically import the target component, wraps it in <EvolutionSandboxProvider> and an <ErrorBoundary>. A status bar at the top shows: sandbox vs. live mode, last commit correlation_id, and a "Promote to Live" button (admin-only).

## 5.5 Rollback System

[NEW]  Implement sdk.db.rollback(token) that queries sdk_audit_logs by correlation_id, reads the old_data JSONB, and writes it back to the original table. This must be wrapped in a PL/pgSQL SECURITY DEFINER function to ensure atomicity. Rollbacks are themselves audit-logged with a ROLLBACK action_type.

## 5.6 Schema Evolution Strategy

[NEW]  Each Evolution feature that requires a new Dexie table or index must declare it in its Action Plan. The Evolution Engine validates that the declared version number is sequential (next after current highest) and that no other pending evolution claims the same version. Supabase migrations follow the existing supabase/migrations/ pattern with timestamped filenames.

# 6. Recommended Implementation Roadmap

The Evolution Engine should be built in three phases, each delivering a usable increment. Total estimated effort: 4–6 weeks for a single developer.

| Phase | Deliverables | Depends On | Effort |
| --- | --- | --- | --- |
| Phase 1 | Unify SDKs, add DexieInterface, build component registry, fix run_sql security | Nothing (standalone) | 1.5–2 weeks |
| Phase 2 | Sandbox Provider, Evolution Preview Drawer, Rollback implementation, Error Boundary | Phase 1 (SDK + registry) | 1.5–2 weeks |
| Phase 3 | Agent integration (Action Plan gen/validation), Hot-Preview with Vite HMR, Promote-to-Live flow | Phase 2 (sandbox + rollback) | 1–2 weeks |

# 7. Security Recommendations

- Remove or lock down run_sql. This RPC allows arbitrary SQL from any authenticated client. Either delete it, or wrap it in a SECURITY DEFINER function that only allows super_admin users and logs every execution to sdk_audit_logs.

- Fix sandbox default role. MockAuth currently returns role: 'admin' with permissions: ['*']. The sandbox should default to 'staff' with read-only permissions to prevent accidental over-privilege during testing.

- Rate-limit SDK operations. The CoreDB has no rate limiting. A malicious or buggy Evolution app could flood Supabase with writes. Add a configurable per-app-id rate limit (e.g., 100 writes/minute) in the SDK layer.

- Table-level write restrictions. The SDK should maintain a whitelist of tables each app_id is allowed to write to. An Evolution app targeting the KDS screen should not be able to modify the employees table.

- Audit log integrity. The _logOperation method in CoreDB currently only logs to console. It must actually write to sdk_audit_logs in Supabase with the full old_data/new_data diff for rollback to work.

# 8. Conclusion

The Evolution Engine concept is architecturally sound — the PLAN-BEFORE-CODE mandate, the sandboxed mutation pattern, and the separation of preview from production are all the right choices for a system that must never stop running. The existing SDK provides a good typed foundation with correlation tracking and audit logging.

The main work ahead is in the connective tissue: bridging the SDK to the actual codebase (Zustand, Dexie, Maya auth), building the component registry for impact analysis, implementing real rollback using the existing audit_log structure, and creating the React-level sandbox isolation that makes Hot-Preview possible.

I recommend starting with Phase 1 (SDK unification + registry + security fixes) as these are prerequisites for everything else and deliver immediate value even without the full Evolution Engine. The security fixes around run_sql should be treated as urgent regardless of the Evolution timeline.